Sprint Planning Document (Sprint 3)

March 24th – April 21st 2026

Caleb Erickson, Brett Waldvogel, Donald Chanthirath, Josh Keane, Daniel Igbokwe

# High-level Project Overview

Project Mission:

- Strata Capital Group is building a clean, standardized, and scalable Operating System (Strata OS) that delivers financial clarity, project execution control, and real-time decision making for an active real estate portfolio spanning flips, new construction, and land development.

Problems We Are Solving:

- The data provided is inconsistently formatted. Even after extensive processing, this data is still difficult to work with and isn’t likely to hold up in the future.

- Even in condensed dashboard form, data can be hard to understand and utilize for stakeholders.

- No repeatable weekly routine. Stakeholders need to seek out summary; data doesn’t summarize itself.

- System isn’t self-sustaining. Without documentation and hand-off guide, os depends on student team to operate.

Project Overview (High-Level Features):

- Phase 1 — Data Mapping & Standardization:

- Sheet Inventory: Audit all 10 Strata OS-Sandbox sheets and document what each controls.

- Overlap Elimination: Identify and consolidate duplicated data across sheets into single sources of truth.

- Unified Structures: Standardize property info, budgets, draws, forecasts, project progress, and vendor/material tracking.

- Phase 2 — Executive Scoreboard (4DX Framework):

- Lag Measures: Cash Floor vs $100k goal, 150-Day Revenue Forecast, Portfolio Profit estimate.

- Lead Measures: Production Velocity, Draw Velocity, Acquisition Deal Score (>80 rule).

- Visuals: Cash Tank Bar, Velocity Line Chart, Off-Track Counter — all on a single Summary Tab readable in under 5 seconds.

- Phase 3 — Weekly Operating Rhythm:

- Monday Huddle SOP: Repeatable 15-minute weekly routine with agenda and scoreboard review.

- LLM Prompts: Let stakeholders “talk” to their data

# Sprint 3 Planning

Sprint 3 Goals:

- Design and implement the Monday Huddle Routine SOP to establish a repeatable, 15-minute weekly decision-making rhythm for the Strata team.

- Implement Claude Sonnet 4.6 AI integration into the Strata OS website.

- Test the full weekly operating rhythm with Sponsor for one complete cycle to validate usability.

- Produce the final OS workflow documentation and handoff guide for long-term use beyond the project engagement.

Sprint 3 Deliverables:

- Design Monday Huddle Routine SOP

- Create a documented, repeatable 15-minute weekly huddle routine for the Strata leadership team.

- Include agenda structure: scoreboard review, project status flags, draw and cash check, and commitment setting.

- Format as a one-page SOP that can be printed or referenced digitally during the weekly meeting.

- Implement Claude Sonnet 4.6 AI Integration

- Integrate Anthropic’s Claude Sonnet 4.6 model directly into the Strata OS website.

- Enable AI-assisted querying of live dashboard data for cash risk, draw tracking, and project status.

- Ensure the integration is secure, performant, and accessible within the existing FastAPI + React architecture.

- Test Weekly Rhythm with Sponsor

- Run one complete cycle of the Monday Huddle using live Strata OS data.

- Validate that the scoreboard, huddle SOP, commitment tracker, and NotebookLM prompts work end-to-end.

- Collect feedback from Jimmy to refine the workflow before final handoff.

- Document Final OS Workflow + Handoff Guide

- Produce a complete written guide covering all phases of Strata OS: data structure, scoreboard, and weekly rhythm.

- Include setup instructions, data source references, and troubleshooting notes.

- Deliverable should enable Strata to operate and maintain the OS independently after the student engagement ends.