## Slide 1: Decision Support Sprint 2
CS 495
Caleb Erickson, Brett Waldvogel, Donald Chanthirath, Josh Keane, Daniel Igbokwe

## Slide 2: Decision Support Team
Caleb Erickson
Brett
Waldvogel
Donald
Chanthirath
Daniel
Igbokwe
Josh
Keane
Project Page: https://cs-495-project-page.vercel.app/
Project Github: https://github.com/CalebErickson21/CS495-Project-Page
Production Page: https://strata-capital-os.com/login
Production Github: https://github.com/doncha-poj/Strata-OS

## Slide 3: Project Focus
Data driven dashboard for Strata Capital
Turned fragmented, siloes spreadsheets into unified source of truth
Create interactive visuals for
  Cash flow
  Project performance
  Forecasts
Deliver simple executive scoreboard to track business health
Integrate AI to ask questions about dashboard data in natural language
Notes: Josh

## Slide 4: Sprint Priorities
Phase 2 of sponsor's three phase plan
Build executive dashboard
  Lag measures: cash floor, revenue forecast, portfolio profit
  Lead measures: production velocity, draw velocity, deal score
  Visual components: Cash Tank Bar, Velocity Line Chart, Off-Track Counter
Split dashboard into front-end and back-end architecture
Implement user login and authentication
Notes: Brett

## Slide 5: Sprint Achievements and Sponsor Feedback
Built the 4DX Executive Scoreboard with all lag measures, lead measures, and visual components in a single Summary Tab
Split dashboard into separate front-end and back-end architecture for scalability
Login and authentication system implemented to secure dashboard access
Sponsor reiterates desire for finding best fit LLM + RAG framework for dashboard
Sponsor hints at desire for more visually appealing dashboard
Notes: Josh

## Slide 6: Sprint Backlog
Notes: Donald

## Slide 7: Cyber Feedback
SQL Security
Properly sanitize input data when using relational databases to avoid SQL injections
Do not construct with raw f-strings
VM security
SSH access
Inbound + outbound firewall traffic
Permission escalation attack
Notes: Caleb

## Slide 8: Sprint 3 Goals
LLM Implementation
1
"Monday morning huddle routine"
2
Commitment tracker
3
Interactive LLM
4
use LLM to create a weekly summary for stakeholders
Log for stakeholders to identify and report on responsibilities
Sponsor wants to be able to talk to website
Notes: Brett

## Slide 9: Lessons Learned
Separating the front-end and back-end
  Created a cleaner, highly scalable foundation
Non-technical sponsors judge progress by visuals
  Polish the interface earlier in the cycle
Notes: Donald

## Slide 10: Technologies
Docker
  Containerization prevents dependency conflicts on different machines
Google Cloud VM
  Web deployment of containerized app
  GC interface is harder to navigate compared to Microsoft Azure
Cursor
  AI integrated IDE with git-style interface for viewing AI code suggestions and changes
  Different agent modes for asking, planning, debugging, and writing code
Notes: Caleb

## Slide 11: Brett's Contribution
Design and implement "lag measures"
  Cash floor vs goal
  150-day revenue forecast
  Portfolio profit
Further refinement of data
  Clean out faulty entries
  Refine titles
  Key in on useful entries
Notes: Brett

## Slide 12: Caleb’s Contribution
Development
  Separated monolith architecture into separate frontend (React) and backend (FastAPI)
  Dockerized frontend, backend, and nginx reverse proxy
  Implemented login feature and authentication
Deployment
  Configured VM access controls and ssh security
  Google cloud to integrate cleanly with client's existing GC ecosystem
Notes: Caleb

## Slide 13: Josh’s Contribution
Scalable initial structure for app
  Figure management scheme that sources all figures from a dictionary, making it simpler to integrate new items
Dataframe structure and fetching
  Unified dictionary of all columns required by each figure, from which that figure's dataframe is automatically generated
Documentation
Notes: Joshua

## Slide 14: Donald’s Contribution
Designed lead measures (predictors) visuals and calculations
  Production Velocity
  Draw Velocity
  Acquisition Deal Score
Notes: Donald

## Slide 15: Daniel’s Contribution
Designed and implemented executive KPI summary cards
Improved dashboard layout and visual hierarchy
Organized components for clear top-down information flow
Refined UI without altering backend functionality
Notes: Daniel

## Slide 16: Demo
https://strata-capital-os.com/login

## Slide 17: Thank You! Questions?