Sprint 3 Goal & Backlog

March 24th – April 21st 2026

# Goals

- Obtain and execute on sponsor feedback for user interface.

- Design and implement prompted LLM model to provide insights.

- Use LLM to implement Monday huddle summary.

- Improve and expand user interface.

- Test the full weekly rhythm with Jimmy for one complete cycle.

- Document the final OS workflow and produce a handoff guide.

# Sprint Backlog

Estimated Time [Total: ~26h]

- Design Monday Huddle Routine SOP [Done, ~3h]

- Build weekly commitment tracker template [In progress, ~3h]

- Implement Claude Sonnet 4.6 AI into the Strata OS website [Done, ~8h]

- Test weekly rhythm with Jimmy for one full cycle [In progress, ~4h]

- Split interface into multiple tabs [Done, ~8h]

- Improve user interface [Done, ~5h]

- Document final OS workflow + handoff guide [~5h]