What went well

This first sprint gave us a clear understanding of the overall Strata OS objective and how each data sheet connects to their business. We were able to develop a cleaner database structure for organizing information. Communication with the team improved as each member’s role became more defined. We also became more comfortable working with real-world data and the security measures that come along with that as compared to a simulated dataset.

What didn’t go well

At the beginning of the sprint, there was some confusion about which sheets served as the “source of truth”. This led to time spent validating information with our client to ensure correctness. Some inconsistencies across the sheets greatly slowed down progress and required additional data processing. We also underestimated the time needed to fully understand the business and context behind certain metrics. The technical aspect seems to be the easiest to implement but knowing what to implement and understanding the bigger picture was confusing initially.

What could be improved

We can improve by defining more specific deliverables at the start of each sprint. Also, asking our client clarification questions earlier would allow us to move forward with greater confidence and speed. Additionally, setting internal deadlines ahead of official sponsor deadlines would allow for more time for improvements and small tweaks in final deliverables. We are also still working on task division, although this has greatly improved as we are more familiar with each member’s skills and weaknesses.

Challenges

One of the biggest challenges was working with complex, interconnected data sheets that have real financial impact. Instead of working in a sandbox with a sample dataset, we are working with real-world data, so we had to be especially careful how we handled and secured this sensitive information. Also, as students, balancing this project alongside coursework, exams, and research responsibilities made time management especially important. Coordinating meeting times was also difficult. However, we worked to stay as consistent as possible throughout the sprint.